## Slide 1
By: Veronica Guzman

## Slide 2: Meet the Scrum-Agile Team:
Product Owner
  Develop & communicate product goal
  Give direction and priority to work
  Maximize value of product & development
Scrum Master
  Manage product backlog
  Remove challenges for developers
  Facilitate scrum even
Developer
  Design & develop code
  Participate in peer reviews
  Manage deliverable iterations with team
Tester
  Define acceptance criteria and test cases
  Clarify ambiguity within user stories and code
  Resolve issues and defects with team
- ScrumAlliance

## Slide 3: Product Owner
The product owner serves as the external face of the product being developed by your team. Their primary role involves facilitating communication between your team and clients, ensuring accurate goal-setting for the project. Their main objective is to optimize the project's value to the customer by ensuring that goals are effectively established and met.
Product Goal
  The product owner maintains frequent communication with the client to understand their requirements and desires from the team. They take on the responsibility of precisely defining goals to ensure customer satisfaction.
Maximize Value
  The product owner possesses the most comprehensive understanding of the client. They are well-equipped to identify the customer's priorities and direct the team towards addressing what holds the highest value as the client's requirements evolve.
Direction & Priority
  Incorporating their insight into the customer's requirements, the product owner will utilize the established goals to guide your team effectively. They should consistently have a clear path forward, while the team is responsible for determining the methodology to achieve it.

## Slide 4: Scrum Master
The scrum master, as indicated by their title, possesses expertise in both scrum and agile principles. Their role involves overseeing the team's activities in alignment with agile methodologies and maintaining project progress. It's important to note that the scrum master isn't necessarily the team leader; rather, they are an additional member who guides the team through scrum events and resolves issues surfaced during the daily scrum meeting.
Backlog Management
  Should the product owner generate and contribute to the backlog, the scrum master aids in prioritizing the subsequent items chosen from the backlog for development. Acting as the subsequent filter in line, they play a role before developers proceed to select their next feature for incorporation.
Removing Challenges
  During team meetings focused on reviewing past progress and planning future steps, any obstacles that arise are resolved by the scrum master. Designating this responsibility to a single team member serves to reduce distractions and enhances overall team efficiency.
Facilitating Scrum Events
  The scrum master takes charge of maintaining the trajectory and timing of scrum events, including the daily scrum and sprint review. They exercise judgment in determining the relevance of content for each event, leveraging their expertise in agile principles. This guidance is particularly important as other team members might not possess the same level of expertise.

## Slide 5: Developer
The team's developers are well-versed in coding and feature development, as well as broader software development life cycle concepts. They possess a profound grasp of the technical facets of a project and relay crucial considerations to the team. Collaborating closely with testers, developers facilitate the delivery of features to the end customer.
Designing and Developing Code
  When prioritized issues are selected from the backlog, it's the developers who initiate the creation of a feature. They usually take the lead in pulling issues from the backlog as they move to the next position in the queue.
Peer reviews
  Developers also engage in peer reviews, which involve evaluating features for their feasibility and design, and discussing the development process for ongoing enhancement.
Managing/Iterating Deliverables
  A fundamental principle in agile is iterative design, emphasizing incremental work. As these cycles iterate, adjustments to the design become necessary, and developers, with their coding expertise, oversee the management of these deliverables as they create features.

## Slide 6: Tester
Testers collaborate closely with developers to actualize features, and their primary role is to guarantee the production of features without bugs or errors. While a feature might perform as expected, various unintended scenarios can arise, prompting testers to pinpoint areas requiring refinement by developers. Additionally, testers possess coding knowledge, which they employ for testing purposes.
Acceptance Criteria & Test Cases
  Testers hold the responsibility of outlining the criteria for a feature's success and functionality, expanding upon the client's requested feature. They construct test cases aimed at verifying the proper functioning of the delivered product in alignment with client requirements, while also safeguarding against failures in unconventional scenarios.
Clarifying Code & User Stories
  A tester serves as a secondary review of the completed code after developers have finished their work. Their role involves elucidating how the code attains the intended outcome, a process that also aids in comprehending which primary and boundary scenarios to assess during testing.
Resolving Issues
  The primary objective of a tester is to thoroughly test the code for functionality and ensure its proper operation. Frequently, code discrepancies arise that must be communicated back to developers for resolution once discovered. Through iterative testing, the process incurs reduced costs and risks linked to errors, as compared to the waterfall approach.

## Slide 7: SDLC

## Slide 8: What is SDLC?
SDLC stands for Software Development Life Cycle.
It is a structured process guiding software application development from concept to deployment and maintenance.
Various methodologies like Agile, Waterfall, Scrum, and DevOps can be used during SDLC.
The choice of methodology depends on project requirements, timeline, and complexity.

## Slide 9: SDLC Phases
Phases of SDLC include:
  Requirements Gathering: Collecting and understanding software requirements.
  Analysis and Design: Creating a detailed system design based on requirements.
  Implementation: Developing the software based on the design.
  Testing: Verifying and validating the software to ensure it meets requirements.
  Deployment: Releasing the software for end-users to use.
  Maintenance: Providing ongoing support, bug fixing, and updates after deployment.

## Slide 10: Why are the SDLC phases important and what is their impact?

## Slide 11
Requirements Gathering:
Importance: This phase sets the foundation for the entire project. Understanding and documenting accurate and comprehensive requirements ensures that the development team knows what needs to be built and what the end-users expect from the software.
Impact: Properly gathered requirements lead to a clear vision of the project, reducing the risk of misunderstandings and changes later in the development process.
Analysis and Design:
Importance: In this phase, the high-level requirements are translated into a detailed system design. It lays out the architecture, data structures, algorithms, and interfaces of the software.
Impact: A well-designed system ensures that the software is scalable, maintainable, and efficient. A solid design also aids in identifying potential issues early and makes development smoother.

## Slide 12
Implementation:
Importance: The implementation phase involves the actual coding and development of the software based on the design specifications.
Impact: Proper implementation ensures that the software functions according to the requirements and design. The development team's skills and adherence to coding standards influence the quality and reliability of the software.
Testing:
Importance: Testing is crucial to validate that the software works as intended, meets the specified requirements, and is free of defects.
Impact: Rigorous testing ensures the identification and resolution of bugs and issues, leading to a reliable and high-quality software product.

## Slide 13
Deployment:
Importance: Deployment is the phase where the developed software is released to end-users or made available for use.
Impact: A smooth deployment process ensures that the software is readily available to the intended users, minimizing downtime and disruptions.
Maintenance:
Importance: The maintenance phase involves ongoing support, updates, and bug fixing after the software is deployed.
Impact: Proper maintenance ensures that the software remains functional, secure, and up-to-date with changing requirements and technology advancements.

## Slide 14: Waterfall vs. Agile
Linear Development: Integration occurs towards the end of the development cycle.
Late Discovery: Integration issues may not surface until the testing or deployment phase.
Backtracking Required: Potential delays as the team revisits earlier stages to fix problems.
Limited Flexibility: Sequential process may hinder adapting to changes effectively.
Risk of Delays: Late resolution of issues can lead to project delays and compromised quality.
Iterative and Incremental Development: Continuous integration and testing occur during each sprint.
Early Detection: Integration issues identified and resolved as soon as they surface.
Collaborative Resolution: Daily stand-ups facilitate team collaboration and quick problem-solving.
Adaptability: Flexibility to adjust the sprint plan and address issues in subsequent sprints.
Continuous Feedback: Stakeholder involvement ensures a smoother integration process.

## Slide 15: Waterfall or Agile?
Waterfall Approach:
  Suitable for projects with stable and well-defined requirements.
  Less flexible and challenging to accommodate changes once a stage is completed.
  Ideal for smaller projects with fixed budgets and timelines.
Agile Approach:
  Effective for projects with dynamic and evolving requirements.
  Encourages customer collaboration and frequent feedback.
  Offers flexibility to adapt to changes during development.
AGILE
“Failure in agile is seen only as a learning experience and is encouraged—without failure, there probably would not be much learning”
Cobb, Charles G.
WATERFALL
“I have not failed 10,000 times. I have not failed once. I have succeeded in proving that those 10,000 ways will not work. When I have eliminated the ways that will not work, I will find the way that will work.”
Winston Churchill

## Slide 16: References
Agile Alliance. (2021). Agile Principles. Agile Alliance. https://www.agilealliance.org/agile101/12-principles-behind-the-agile-manifesto/
“Agile Project Management,” Project Management Institute, 2014, http://learning.pmi.org/course-detail.php?id=2563
Cobb, Charles G. The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach, Wiley, Hoboken, NJ, 2023.
ScrumAlliance. The Scrum Team Roles and Accountabilities. https://resources.scrumalliance.org/Article/scrum-team